## Slide 1: Liquid Propulsion
Week 6 PRESENTATION

## Slide 2: Presentation Outline
1. Summary of Progress made
2. Objectives for coming week

## Slide 3: 1. Summary of Progress made
Acquisition of components: Microcontroller and sensors
Code implementation:
  Serial communication between master (Esp32) and slave (Mega 2560) for passing sensor data.
  Communication between Esp32 and database using MQTT requests.
  Flow meters calibration code (about xx% accuracy).

## Slide 4: Progress made
CAD modellings
  New spacer redesign for directing
  coolant flow.
  Test stand modification for awaiting
  pressure vessel.
  Hydraulic system modelling
    (control mechanism of pressure valves)

## Slide 5: Progress made
Selection of pressure vessel
( beer keg -15 bars for high
pressure test)

## Slide 6: 2. Objectives for next week
Remaining codes to be implemented
(Pressure sensors, pump control, controlled valve-actuation)
Hydraulic system modelling with an ideal pressure vessel
Building circuitry
Conduct low pressure test

## Slide 7
Thank you