## Slide 1: Propulsion Team
Week 3 report

## Slide 2: Preliminary research
Research Methodology
Design choices and procedures used
Software and code used and methodology
Reports, manuals and datasheets(for the sensors to be used)

## Slide 3: Objectives
Spacer that fits as required on the nozzle
Entire code and software to communicate to a common back end, for control of the test stand and acquisition of data.
Parts acquisition
Cooling test ( both the software and hardware)
PCB fabrication for centralized control
Pump control and cylinder control for supplying pressure.
Inline with the task sheet and scheduled using the Gantt chart

## Slide 4: Progress so far (1)
Spacer ( The 3d print successfully fitted to the combustion chamber, awaiting the actual fabrication, to be done at NMC)
Complete modification of software ( due to the changes in the sensors to be used, solving the previous team had eg wireless communication between the test stand and the operator , in addition to having better control of running the test), has been successfully done (communication , control of the test-stand and acquisition of data) and is awaiting testing, to be updated on github.

## Slide 5: Progress so far(2)
On parts acquisition , we have acquired some of the O-rings (has already been fitted), and we are looking at the flow-meters( both gas and liquid)
The major challenge being that most of the meters are not readily available.
We have been mostly looking at the DN40 and the K24, and we have settled on the DN40, that actually reaches a pressure of 17.5 bar and is easier to use it with the microcontrollers)
We are also looking at the microcontrollers to be used (ESP32) and how to acquire them.
On the cooling test, we have already started working on the code for control on the flow-rates and acquisition of data)(software part).

## Slide 6: Progress so far(3)
On the hardware part, we have been mostly looking at the heating characteristics of the coil to be used (water test), in addition to the limits of the coil(currently achieved a temp of 677, stopped to avoid damage to the combustion chamber).
On PCB fabrication only preliminary research has been done.

## Slide 7: Thank you!!!