## Slide 1: BATCH 2 WEEK 110
SOLID PROPULSION REPORT

## Slide 2: MAJOR REMAINING TASKS ACCORDING TO TIMELINE
1. Three grain static test and analyzing of results.
2. Four grain static test and analyzing of results.
https://docs.google.com/spreadsheets/d/1hBBPNcnpQUVeR51bRd35yVVWFX5lDWHhBGYU0TpIXSk/edit#gid=0

## Slide 3: THIS WEEK'S OBJECTIVES
1. TWO GRAIN MOTOR SECOND STATIC TEST.
2. MODIFY THE DESIGN OF CASTING TOOLS.
3. START AND FINISH WORKING ON THE 3 GRAIN MOTOR.
4. COOK 2 GRAINS FROM SCRATCH.**
5. 3D PRINT REDESIGNED ELECTRONIC CASING.

## Slide 4: TWO GRAIN MOTOR SECOND STATIC TEST.

## Slide 5: AFTERMATH OF STATIC TEST

## Slide 6: OPEN MOTOR SIMULATION

## Slide 7: ANALYZING STATIC TEST VALUES
IMPULSE OF 2ND TWO GRAIN TEST: 165.O6 Ns

## Slide 8: TESTING OF THE GRAIN BURN RATE
https://photos.google.com/share/AF1QipPy1zYaDyku8yvup7_9s7e2EUUXyLsp6BuL0e7tGyP1ksXkVun3unHOr58JC0QGWQ/photo/AF1QipNi4DA2iSjmNpshN0YMY0NlOidJ966pOgjzi1Rp?key=WlFMZ3hRMG85ekpiRjhKQWlCdHdqNVAyV0pnYUt3

## Slide 9: MODIFY THE DESIGN OF CASTING TOOLS

## Slide 10: START AND FINISH WORKING ON THE THREE GRAIN MOTOR

## Slide 11: 3D PRINTING OF REDESIGNED ELECTRONICS CASING

## Slide 12: CHALLENGES
1. FAULTY ENGINE LATHE

## Slide 13: NEXT WEEK'S OBJECTIVES
1. COOK 2 FULL GRAINS
2. CONDUCT 3RD 2 GRAIN STATIC TEST.
3. FINISH UP ON THE 3 GRAIN MOTOR.

## Slide 14: THANK YOU